**INDIVIDUAL REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies For Newbies |
| **Day:** | September 16, 2022 |
| **Name:** | Manoj Kumar Gude |

**REPORT:**

|  |  |
| --- | --- |
| **Your planed objectives** | * Design home page * Design flow between pages * Write the background functionality code for at least one page * Review the bugs in login and registration activities * Work with database team to know about firebase database * Collect data for the upcoming events and about some free stuff. |
| **Your achieved objectives** | * Found some bugs and errors in login page and registration page and rewritten the correct values. * Created UI for the home page. * Worked with background functionality team to get the flow between the registration page to home page. * Worked with database team and learned about firebase database and connected with registration page to store the registration details. * Collected upcoming events data and some free stuff data and created static data. |
| **Your missed objectives and make-up plan** | N/A |
| **Your plan for next sprint** | * Create main functionalities like search bar and finding some free stuff and events. * Create sample static database with some events and free stuff data. * Rearrange ER diagram with proper entities. |