**TEAM REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies for Newbies |
| **Day:** | April 7, 2023 |
| **Team Members:** | Jaichand Mulakalapalli  Adithya Krishna Raavi  Saibabu Devarapalli  Manoj Kumar Gude  Harish Chowdary Bala |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | * Team works on the individual topics assigned for the Mid-02. * Prepare a presentation on the topics learned for Mid-02. * We will give a demo of the deployed application. * We will write test cases. * Team will work on UI layout for Events pages and add padding to overcome overlapping. * We will work on the User profile page. * Add date picker for the date fields to select data option. |
| **Achieved objectives** | * Successfully installed USB driver and able to run application in Android mobile. * We gave a demo to our client during class time. * We have added security futures like encryption and decryption to data. * Work on Free Item pages backend code for user. * Rearrange the overlapping layout and correct the errors. * We have fixed errors. |
| **Missed objectives and make-up plan** | NA |
| **Plan for next sprint\*\*** | * Schedule a team discussion among the team members. * Plan work for next sprint to prepare slides for Mid-02 and give presentation during class time. * Individuals work on the tasks assigned. |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.