**TEAM REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies for Newbies |
| **Day:** | January 20, 2019 |
| **Team Members:** | Jaichand Mulakalapalli  Adithya Krishna Raavi  Saibabu Devarapalli  Manoj Kumar Gude  Harish Chowdary Bala |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | * Database Free Items Object Creation in back4App * Free Item Home and Free Item Create Activity Layout Design * Add Date search and Event search functionality * Free Item Home and Free Item Create Activity Backend Java Code * Free Item Detailed page and Update page for the same * Queries to perform CRUD operations on items parse object |
| **Achieved objectives** | * Database Free Items Object Creation in back4App |
| **Missed objectives and make-up plan** | * Free Item Home and Free Item Create Activity Layout Design * Add Date search and Event search functionality * Free Item Home and Free Item Create Activity Backend Java Code * Free Item Detailed page and Update page for the same * Queries to perform CRUD operations on items parse object |
| **Plan for next sprint\*\*** | * Free Item Home and Free Item Create Activity Layout Design * Add Date search and Event search functionality * Free Item Home and Free Item Create Activity Backend Java Code * Free Item Detailed page and Update page for the same * Queries to perform CRUD operations on items parse object |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.