**TEAM REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies for Newbies |
| **Day:** | September 30, 2022 |
| **Team Members:** | Jaichand Mulakalapalli  Adithya Krishna Raavi  Saibabu Devarapalli  Manoj Kumar Gude  Harish Chowdary Bala |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | * Prepare presentation slides for the workshop individually. * Review each other’s presentation topics and finalize the slide. * Make the changes to GitHub repo (Organizing files and folders). * Make changes to the GitHub Wiki. |
| **Achieved objectives** | * Everyone prepared presentation slides for the workshop individually. * Reviewed each other’s presentation topics and finalized the slide. * Made the changes to GitHub repo (Organizing files and folders). |
| **Missed objectives and make-up plan** | * Make changes to the GitHub Wiki.   Jaichand will work on this task during Saturday morning and finished this task. |
| **Plan for next sprint\*\*** | Work on Event page and Events update page.   * UI Layouts. * Database setup. * Backend Code.   Prepare a presentation on the same. |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.