**TEAM REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies for Newbies |
| **Day:** | November 18, 2022 |
| **Team Members:** | Jaichand Mulakalapalli  Adithya Krishna Raavi  Saibabu Devarapalli  Manoj Kumar Gude  Harish Chowdary Bala |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | * Work on UI design of Items homepage and items create pages. * Work on minor enhancement like date search and event search functionality. * Work on object creation for items in database and build queries for the same. |
| **Achieved objectives** | * Completed UI design of Items homepage. * Completed minor enhancement like date search and event search functionality. * Work on object creation for items in database. |
| **Missed objectives and make-up plan** | Items create pages. Manoj will work on the same during Next Sprint |
| **Plan for next sprint\*\*** | * FreeItemHome and FreeItemCreate Activity Backend Java Code. * FreeItem Detailed page and Update page for the same. * Queries to perform CRUD operations on items parse object |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.