**TEAM REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies for Newbies |
| **Day:** | November 25, 2022 |
| **Team Members:** | Jaichand Mulakalapalli  Adithya Krishna Raavi  Saibabu Devarapalli  Manoj Kumar Gude  Harish Chowdary Bala |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | * Items card view design for Recycler items. * Design a Item Model class & Configured Item Adapter for Free Items recycler view. * Table of Contents and fix discrepancies Free Item pages. |
| **Achieved objectives** | * Items card view design for Recycler items. * Design a Item Model class & Configured Item Adapter for Free Items recycler view. * fix discrepancies Free Item pages. |
| **Missed objectives and make-up plan** | Table of Contents missed will modify during Saturday or Sunday. |
| **Plan for next sprint\*\*** | * Free Item Home and Create Activity Backend Java Code. * Free Item Detailed page and Update page for the same. * Queries to perform CRUD operations on items parse object |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.