**TEAM REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies for Newbies |
| **Day:** | October 28, 2022 |
| **Team Members:** | Jaichand Mulakalapalli  Adithya Krishna Raavi  Saibabu Devarapalli  Manoj Kumar Gude  Harish Chowdary Bala |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | * Write backend code for Event Update, detailed view, and home activities. * Design UI layouts for the Event Update and Detailed View page layouts. * Work on back4app parse-Object queries. * Add datepicker for the datefields |
| **Achieved objectives** | * Wrote backend code for Event Update, detailed view, and home activities. * Designed UI layouts for the Event Update and Detailed View page layouts. * Worked on back4app parse-Object queries and completed CRUD operations. |
| **Missed objectives and make-up plan** | * Add datepicker for the datefields.   We will be working on the same during the workshop presentation week. |
| **Plan for next sprint\*\*** | Prepare a presentation on the topics learned for Workshop 2. |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.