**TEAM REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies for Newbies |
| **Day:** | September 23, 2022 |
| **Team Members:** | Jaichand Mulakalapalli  Adithya Krishna Raavi  Saibabu Devarapalli  Manoj Kumar Gude  Harish Chowdary Bala |

**REPORT:**

|  |  |
| --- | --- |
| **Planed objectives** | * UI/UX Design layouts for Home and Event pages. * Learning new concepts in Android Studio like Intents, Recycler Views etc., * Schema or Entity Relationship Diagram |
| **Achieved objectives** | * UI/UX Design layouts for Home and Event pages. * Schema or Entity Relationship Diagram |
| **Missed objectives and make-up plan** | * Still learning new concepts in Android Studio like Intents, Recycler Views etc.,   We will continue learning in-depth about these topics during next week as we are getting prepared give presentation on the Android studio. |
| **Plan for next sprint\*\*** | * User able to create new event from UI. * Admin able to approve the Events. * Add necessary changes to Kanban and wiki pages. * Make necessary changes in schema diagram. |

\*\* If it is different from the plan in the document of Plan in Each Day, please update Plan in Each Day and upload it together within this assignment.