**INDIVIDUAL REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies For Newbies |
| **Day:** | September 09 2022 |
| **Name:** | Manoj Kumar Gude |

**REPORT:**

|  |  |
| --- | --- |
| **Your planed objectives** | * Designing documentation for UI * Studying about the layouts of the project * Discuss about the pros and cons of different layout and discuss with team members to finalize the layout * Designing activity 1 for login page * Designing activity 2 for registration page * Review designed UI with team members and does some changes |
| **Your achieved objectives** | * Documentation written for UI * Finalized layout * Designed activity 1 for login page * Designed activity 2 for registration page * Discussed about designed UI and got reviews and modified some changes and added some required attributes based on the suggestions |
| **Your missed objectives and make-up plan** | N/A |
| **Your plan for next sprint** | * Help to the backend team to integrate functionality with UI * Making sure that given details in the registration page has to saved in the database * Designing home page UI of the application |
|  |  |