**INDIVIDUAL REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies For Newbies |
| **Day:** | October 14, 2022 |
| **Name:** | Manoj Kumar Gude |

**REPORT:**

|  |  |
| --- | --- |
| **Your planed objectives** | * Adding new pages and new constraints to the UI * Add duplicate data to the database * Replicate duplicate data in UI |
| **Your achieved objectives** | * Added new constraints like scroll view and recycler view to the UI * Created and updated create event page * Collected data to create events and added it to the database using create event page * Retrieving and fetching the events data from database into UI |
| **Your missed objectives and make-up plan** | N/A |
| **Your plan for next sprint** | * Finishing event and detail event page * Trying to do crud operations * Adding feature for admin |