**INDIVIDUAL REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies for Newbies |
| **Day:** | February 17, 2023 |
| **Name:** | Saibabu Devarapalli |

**REPORT:**

|  |  |
| --- | --- |
| **Your planed objectives** | * I will write backend code for item delete request class and I will write queries to store data in tables. * I will add more admin functionalities to approve or delete request. * I will query to store/update free items. * I will write backend code for free items. * I will add more attributes to free items table. |
| **Your achieved objectives** | * I have done changes on backend code for event update request query and delete request query. * I have created tables for free items in Back4app. * I have added attributes and able to perform CRED operations. * I have fixed errors. |
| **Your missed objectives and make-up plan** | * NA |
| **Your plan for next sprint** | * I will write few more queries to store/delete data in tables for next sprint. * I will create few more classes for free items and write backend code for next sprint. |