**INDIVIDUAL REPORT**

|  |  |
| --- | --- |
| **Project Name:** | Freebies for Newbies |
| **Day:** | October 14, 2022 |
| **Name:** | Saibabu Devarapalli |

**REPORT:**

|  |  |
| --- | --- |
| **Your planed objectives** | * To create Event class and write backend code for the class. * To create event class and write backend code for the class. * Integrate back4app in Database and deploy dependencies. * Write queries to update user entered details in Event page to Database and visible in Event page. |
| **Your achieved objectives** | * I have created Event page and Create event class and wrote backend code for these two classes. * When the application is successfully run, the user can view the available events and, when the user clicks on the Create Event button, the user may update the new event and save it to the database. * User updated events are getting displayed on Event page. |
| **Your missed objectives and make-up plan** | NA |
| **Your plan for next sprint** | * I will do few changes on backend code for create event class. * I will add exact time format and do changes on description and note on event class. * I will add more functionality for admin. * I will write Database queries to insert and delete data from database. |